Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 31 August 2026 |
| --- | --- |
| Project Name | Automated Network Request Management in ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Project Approach:

The project is planned using an Agile approach. The overall requirements are divided into Epics, and each Epic is broken down into smaller User Stories. Each story is assigned Story Points based on its complexity and implementation effort.

The project is divided into two sprints. Sprint 1 focuses on the core request submission and automation process, while Sprint 2 focuses on tracking, request processing, administration, and reporting.

Story Point Scale:

| Story Points | Effort Level | Description |
| --- | --- | --- |
| 1 | Very Easy | Simple configuration or minor change |
| 2 | Easy | Straightforward configuration |
| 3 | Moderate | Requires configuration, logic, and testing |
| 5 | Difficult | Complex workflow or multiple dependent configurations |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Request Submission | USN-1 | As an employee, I can submit a network request through the Service Catalog so that my request is formally recorded. | 2 | High | Kancharla Dakshanya |
| Sprint-1 | Request Information | USN-2 | As an employee, I can enter connection, address, device, and requester details so that the network team receives the required information.. | 3 | High | Kancharla Dakshanya |
| Sprint-2 | Request Tracking | USN-3 | As an employee, I can view the current status of my network request so that I know its progress. | 2 | Medium | Kancharla Dakshanya |
| Sprint-1 | Approval Management | USN-4 | As an approver, I can review, approve, or reject a network request so that requests are properly authorized. | 2 | Medium | Kancharla Dakshanya |
| Sprint-2 | Team Assignment | USN-5 | As a network support team member, I can receive approved network requests so that I can process them. | 2 | High | Kancharla Dakshanya |
| Sprint 1 | Workflow Automation | USN-6 | As a system, I can automatically process request activities using Flow Designer so that manual effort is reduced.. | 1 | Low | Kancharla Dakshanya |
| Sprint 2 | Reporting | USN-7 | As a system administrator, I can generate reports on network requests so that request information can be monitored. | 3 | Medium | Kancharla Dakshanya |
| Sprint 1 | Automatic Record Creation. | USN-8 | As a system, I can automatically create a network request record from a submitted catalog request so that request information is stored centrally. | 2 | High | Kancharla Dakshanya |

Sprint Planning:

Sprint-1 – Core Request Management:

Goal: Build the core network request submission and automation process.

| User | Story Task | Story Points |
| --- | --- | --- |
| USN-1 | Submit network request through Service Catalog | 2 |
| USN-2 | Capture network and requester information | 3 |
| USN-4 | Review and approve/reject requests | 2 |
| USN-6 | Automate workflow using Flow Designer | 1 |
| USN-8 | Automatically create request records | 2 |
| Total |  | 10 |

Sprint-1 Total = 10 Story Points

Sprint-2 – Tracking & Management:

Goal: Complete request tracking, team assignment, and reporting.

| User Story | Task | Story Points |
| --- | --- | --- |
| USN-3 | Track request status | 2 |
| USN-5 | Assign approved request to network team | 2 |
| USN-7 | Generate network request reports | 3 |
| Total |  | 7 |

Sprint-2 Total = 7 Story Points

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 31 Aug 2026 | 05 Sep 2026 | _ | _ |
| Sprint-2 | 7 | 6 Days | 07 Sep 2026 | 12 Sep 2026 | _ | _ |
| Total | 17 | 12 Days | _ | _ | _ | _ |

Velocity:

| Metric |  | Value |
| --- | --- | --- |
| Total Story Points | 17 |  |
| Number of Sprints | 2 |  |
| Average Velocity | 8.5 Story Points/Sprint |  |

Velocity Formula:
   Average Velocity = Total Story Points ÷ Number of Sprints = 17 ÷ 2 = 8.5 Story             Points/Sprint

Burndown Chart:

The Burndown Chart shows the planned progress of the project by tracking the remaining story points over each sprint day. It starts with the total story points planned for the sprint and gradually decreases as work is completed.

For this project, Sprint 1 starts with 10 story points and Sprint 2 starts with 7 story points, with both planned to reach 0 remaining points by Day 6. This helps monitor sprint progress, identify delays, and ensure that the planned work is completed within the sprint duration.